PED

SEN381

GERALD ENRIGHT 577830 | KELETSO MAROTA 601632 | MOGAU MALOPE 600192

2026

Table of Contents

Problem	3

CivicConnect: Stakeholder Profiles	3

Stakeholder Profiles	3

Stakeholder Conflicts	4

Scope	5

In-Scope (M1 Baseline)	5

Out-of-Scope (M1)	6

Deferred / Future Scope	6

Defence of a Deliberate Deferment	7

Functional Requirements	7

Requester	7

Service Staff	9

Management/Oversight	11

Administrator	13

Sponsor	13

Non-Functional Requirements & Open Items	14

Confirm in later milestones:	14

CivicConnect: Requirements Traceability Matrix (RTM)	15

Legend:	21

Technical Constraints and Assumptions	21

Initial Architecture Strategy	22

Engineering Decision Log	22

Technical Constraints	22

Risk	23

RSK-001	23

RSK-002	23

RSK-003	24

RSK-004	24

RSK-005	25

RSK-006	25

Baseline Sign-Off	25

References	27

# Problem

CivicConnect currently manages community service requests through an uncoordinated, ad-hoc mix of email, phone calls, WhatsApp messages and unlinked spreadsheets. No central channel owns the full lifecycle of a request. As such the organization lacks a reliable, verifiable method to answer three fundamental operational questions:

- What has been requested?

- Who is accountable for acting on the issue?

- Has the issue actually been resolved?

Recent empirical research in public sector digital transformation highlights that replacing fragmented, message-based administrative processes with centralized, controlled request management platforms is critical for establishing operational transparency, resolving service bottlenecks, and rebuilding stakeholder trust (Gong, 2020) (Mergel, 2019).

Thus, the underlying business need is not merely "a website to log requests," but a single, controlled record of the request lifecycle. This platform must grant requesters real-time visibility, provide operational staff with an accountable queue, and supply management with auditable, reportable performance data—all achieved without introducing unsustainable cost, complexity, or technical risk.

# CivicConnect: Stakeholder Profiles

## Stakeholder Profiles

| ID | Stakeholder | Description (CivicConnect context) | Key Needs | Influence | Interest |
| --- | --- | --- | --- | --- | --- |
| ST-1 | Requester | Community/staff member who logs a request (fault, equipment, security, IT, maintenance, lost property…). Primary user for these FR’s. | Easy submit; receipt; status; history; feedback. | Low to Medium | High |
| ST-2 | Service Staff | Receive, own, action and resolve requests; struggle to prioritise across channels today. | Queue; detail; assign; control status; record actions. | Medium | High |
| ST-3 | Management | Accountable for service performance; reporting is manual/hard to audit today. | Open/overdue/resolved visibility; accountability data. | High | Medium to High |
| ST-4 | Administrator | Maintains users, roles/permissions and the category list. | Role-Based Access Control; reference data; reliable record. | Medium | Medium |
| ST-5 | Sponsor | The organisation funding and owning the platform. | Visibility and accountability without unsustainable cost. | High | High |

## Stakeholder Conflicts

|  | Tension | Between | Implication for FRs |
| --- | --- | --- | --- |
| C-1 | Instant visibility vs. controlled/accurate status | Requester - Service Staff/Management | Status shown to requester but as read-only; advances only via staff approval or actions (FR-003). |
| C-2 | Low-friction submit vs. enough detail to action | Requester - Service Staff | Balance required vs. optional fields (FR-001). |
| C-3 | Free-text vs. reportable structured data | Requester - Management | Choosing between a Controlled category list or free text (FR-002). |
| C-4 | Rich notifications vs. sustainable cost/scope | Requester - Sponsor | In-app feedback baselined (FR-007); email/SMS deferred to future scope. |

# Scope

The baseline scope defines what CivicConnect will deliver as part of the M1 requirements baseline, what is excluded from this phase, and what has been left for a later milestone. This boundary helps guide the requirements, acceptance criteria and architecture work that follows. It does not change the CivicConnect scenario but instead sets a clear point at which the M1 work ends.

## In-Scope (M1 Baseline)

The M1 baseline includes the Requester (ST-1) request lifecycle. This covers submitting a new request (FR-001), selecting a category from a controlled list (FR-002), viewing the status of a request (FR-003), viewing previous requests (FR-004), searching and filtering request history (FR-005), and receiving feedback in the application when the status of a request changes (FR-007).

The category list will be controlled rather than allowing requesters to enter their own categories as free text. These categories will be maintained as reference data and will also support reporting by Management.

The requester will have a read-only view of the request status. Status changes will only be made by Service Staff. This helps keep the reported request information accurate and supports the resolution of conflict C-1.

M1 also includes the main engineering baseline documents needed for the later stages of the project. These include the stakeholder analysis, technical constraint analysis, initial architecture direction and Engineering Decision Log.

## Out-of-Scope (M1)

M1 does not include the final selection of the technology stack, detailed software architecture, database schema design, user interface implementation, API implementation, design-pattern implementation, CI pipeline implementation or production deployment. These activities are planned for M2 and later milestones. M1 only provides the initial direction for these areas.

Detailed functional requirements and acceptance criteria for Service Staff (ST-2), Management (ST-3) and Administrator (ST-4) are also outside the M1 scope. Their needs and responsibilities are considered during stakeholder analysis, but their specific workflows will be developed into detailed requirements at a later stage.

Authentication and detailed authorisation implementation are also excluded from M1. The requirement that a requester must not be able to access another requester's data is included in the baseline through NFR-003. However, the specific technical approach for implementing this will be decided in M2, as recorded in D-004.

## Deferred / Future Scope

Email and SMS notifications are not included in the M1 baseline. In-app status feedback is included through FR-007, while additional notification channels will be considered later. This will depend on whether the ongoing costs can be supported within the Sponsor's (ST-5) constraints, particularly conflict C-4.

Full support for attachments under FR-006 is also deferred. Details such as permitted file types, file size limits and how files will be stored still need to be confirmed. Since these details are not yet finalised, the requirement remains at the Could priority level until it can be properly defined.

A complete Role-Based Access Control model for the Administrator (ST-4) is also deferred. The need for administrator access control has been identified, but the specific roles, permissions and management workflows still need to be defined in a later milestone.

| Boundary | Represents | Controls |
| --- | --- | --- |
| In-scope | FR-001–FR-005, FR-007 and their acceptance criteria; controlled category list; read-only status model. | What M1 commits to build and what later evidence (design, test, release) must trace to. |
| Out-of-scope | Architecture, technology, schema, UI/API/CI implementation; ST-2/ST-3/ST-4 detailed FRs; authentication mechanism. | What is not assessed as an M1 deliverable and must not be prematurely implemented. |
| Deferred | Notification channels beyond in-app feedback; FR-006 attachment handling; full Administrator RBAC. | What is preserved as a future option pending evidence, not silently dropped. |

## Defence of a Deliberate Deferment

The team deliberately defers email/SMS notifications beyond the baselined in-app feedback (FR-007). Conflict C-4 identifies a direct tension between the Requester's preference for rich, multi-channel notifications and the Sponsor's (ST-5) need for a sustainable cost/scope footprint. Committing to email/SMS at M1 would introduce third-party integration, delivery, and privacy considerations before the team has evidence of actual demand or budget approval. In-app feedback satisfies the Must-priority need for the requester to know a request's outcome (AC-007.1, AC-007.2) without that added risk. This deferment is recorded as a formal decision, with owner and trigger for re-scoping, in the Engineering Decision Log rather than left as an implicit gap.

# Functional Requirements

## Requester

| ID | Requirement | Source | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-001 | Submit a new service request with the information needed to action it. | ST-1 | Must | AC-001.1 Given all required fields (title, description, category, location, etc), when submitted, then saved with a unique reference ID with “Received” status, shown to the requester. AC-001.2 Given a missing required field, when submitted, then the entry is not saved; each missing field is flagged. |
| FR-002 | Categorise the request from a controlled category list (not free text). | ST-1, ST-3 | Must | AC-002.1 Given the form, when opening the category field, then only controlled categories are selectable (e.g. Fault, Equipment, Security, IT, Maintenance, Lost Property, Other). AC-002.2 Given no category selected, when submitted, then submission is blocked (category required); Empty category is flagged. |
| FR-003 | View the current status of a submitted request. | ST-1 | Must | AC-003.1 Given an owned request, when opened, then status shows in plain language (e.g. Received/Assigned/In Progress/Resolved/Closed). AC-003.2 Given a requester views a request, when they try to change status, then no such control exists (read-only). |
| FR-004 | View a history/list of own previously submitted requests. | ST-1 | Must | AC-004.1 Given prior requests, when opening history, then only the requester's own requests show with request information (e.g. ref ID, title, category, status, date, description). AC-004.2 Given requester’s own profile, when viewing history, then no other requester's request is visible (privacy). |
| FR-005 | Search/filter own request history. | ST-1 | Should | AC-005.1 Given multiple prior requests, when filtering by status, then only the requester's matching prior requests are listed (clear empty-state if none). |
| FR-006 | Attach supporting information (e.g. a photo). | ST-1, ST-2 | Could | AC-006.1 Given an allowed type/size, when attached, then stored and linked; a disallowed type/size is rejected with a message. (File-handling risk may be deferred.) |
| FR-007 | Receive feedback when a request is accepted, rejected, updated or completed. | ST-1 | Must | AC-007.1 Given a status change to Accepted/Rejected/Updated/Completed, when the requester next visits, then an in-app feedback item with timestamp appears. AC-007.2 Given a rejection, when feedback is viewed, then a reason is included. |

## Service Staff

| ID | Requirement | Source | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-008 | View the service requests relevant to authorised staff (staff queue). | ST-2 | Must | AC-008.1 Given an authenticated staff member, when they open the requests queue, then only requests they are authorised to see are listed (by team/category/assignment). AC-008.2 Given a request outside a staff member's authorisation, when the queue loads, then that request is not visible (access control). |
| FR-009 | Search, filter or sort requests using useful criteria. | ST-2 | Must | AC-009.1 Given the staff queue, when the staff member filters (status/category/date) or sorts, then only matching requests within their authorisation are shown in the chosen order. AC-009.2 Given a filter with no matches, when applied, then a clear empty-state message is shown. |
| FR-010 | View the full details of a request. | ST-2 | Must | AC-010.1 Given an authorised request, when the staff member opens it, then full details are shown (requester, category, description, status, action history, attachments if any). |
| FR-011 | Assign or accept responsibility for a request. | ST-2 | Must | AC-011.1 Given an unassigned request, when an authorised staff member accepts/assigns it, then ownership is recorded (owner + timestamp) and the request shows as assigned. AC-011.2 Given a request already owned by another staff member, when a second staff member tries to take it, then reassignment follows controlled rules (blocked or authorised reassignment), preventing silent double-ownership. |
| FR-012 | Update a request's status through controlled transitions. | ST-2 | Must | AC-012.1 Given a request in a status, when an authorised staff member advances it, then only valid transitions are allowed (Received → Assigned → In Progress → Resolved → Closed) and the change is recorded with actor + timestamp. AC-012.2 Given an invalid transition (e.g. Received → Closed), when attempted, then it is blocked with a message. (Resolves C-1 with FR-003.) |
| FR-013 | Record actions, comments or resolution information on a request. | ST-2 | Must | AC-013.1 Given an owned/authorised request, when a staff member adds an action, comment or resolution note, then it is saved to the request history with author + timestamp and cannot be silently deleted (accountability). |
| FR-014 | Resolve or close requests where authorised. | ST-2 | Must | AC-014.1 Given an authorised staff member and a resolvable request, when they resolve/close it, then status updates to Resolved/Closed, resolution info is recorded, and the requester receives feedback (links to FR-007). AC-014.2 Given a staff member without close permission, when they attempt to close, then the action is blocked (RBAC). |

## Management/Oversight

| ID | Requirement | Source | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-015 | View useful service-activity information (oversight overview). | ST-3 | Must | AC-015.1 Given an authenticated manager, when they open the oversight view, then aggregate activity is shown (e.g. counts by status and category) across their authorised scope. |
| FR-016 | Identify open, overdue, resolved and closed requests. | ST-3 | Must | AC-016.1 Given the oversight view, when a manager filters by lifecycle state, then open, resolved and closed requests are each identifiable. AC-016.2 Given a request past its target/response time, when the view loads, then it is flagged as overdue. (Depends on a due-date/target field.) |
| FR-017 | View request information by category / status (or another justified dimension). | ST-3 | Must | AC-017.1 Given the oversight view, when a manager groups or filters by category or status, then the request counts and lists update accordingly. |
| FR-018 | Access enough information to support accountability and service-performance analysis. | ST-3 | Should | AC-018.1 Given a manager, when they open reporting, then service-performance information (volumes, resolved counts, overdue counts) is available in enough detail to support accountability. AC-018.2 Given a report, when the manager exports it, then the exported data matches what is displayed. (Export may be scoped as Could/deferred) |

## Administrator

| ID | Requirement | Source | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-019 | Manage user accounts. | ST-4 | Must | AC-019.1 Given an administrator, when they create or deactivate a user, then the account's access reflects the change (a deactivated user cannot sign in). |
| FR-020 | Manage roles and permissions (Role-Based Access Control). | ST-4 | Must | AC-020.1 Given an administrator, when they assign a role to a user, then that user's permitted actions match the role (e.g. only staff can update status; only managers see oversight). AC-020.2 Given a non-administrator, when they attempt to change roles or permissions, then the action is blocked. |
| FR-021 | Maintain the controlled category list. | ST-4 | Must | AC-021.1 Given an administrator, when they add, edit or retire a category, then the requester submission form reflects the current list with no code change (supports FR-002/AC-002.3). |
| FR-022 | Access an audit trail of key controlled actions. | ST-4 | Should | AC-022.1 Given an administrator, when they view the audit trail, then key controlled actions (status changes, assignments, role and category changes) are recorded with actor + timestamp. |

## Sponsor

| ID | Requirement | Source | Priority | Acceptance criteria |
| --- | --- | --- | --- | --- |
| FR-023 | Access high-level service-performance and accountability reporting. | ST-5 | Should | AC-023.1 Given a sponsor with oversight access, when they view high-level reporting, then summary service-performance and accountability information is available (may reuse the management reporting view at a summary level). |

## Non-Functional Requirements & Open Items

- NFR-001 - Usability: first-time requester submits without training in ≤ 5 steps/5 min.

  - Input requester information – select request category – enter in all required fields – submit request – receive submission confirmation

- NFR-002 - Feedback timelines: status/feedback visible within 15 seconds of a staff change.

- NFR-003 - Privacy: a requester can never see another's request (supports AC-004.2).

- NFR-004 - Performance: the staff queue and management oversight views load within ≤ 15 seconds (set a measurable target, e.g. ≤ 3 s for 1,000 requests).

- NFR-005 - Concurrency & integrity: two staff cannot both own the same request, and status transitions are applied without lost updates (supports FR-011, FR-012).

- NFR-006 - Security/RBAC: every action is authorised against the user's role; unauthorised access is denied (supports FR-008, FR-014, FR-020).

- NFR-007 - Auditability: key controlled actions are recorded with actor + timestamp and cannot be silently altered (supports FR-013, FR-022).

- NFR-008 - Reporting accuracy: management/sponsor reports reconcile with the underlying request records (no discrepancy between report and data).

- NFR-009 - Cost sustainability (Sponsor): the solution runs within free/low-cost tiers where practical, and likely operational cost is documented (business constraint).

## Confirm in later milestones:

- Authentication model assumed, not decided (M2)

- Confirm the controlled category list.

- Decide FR-006 (attachments), file type, size, frequency etc.

- Define 'overdue' - needs a due-date/target/response-time field. SLA automation is deferred; agree a simple target mechanism and record it in the Decision Log (affects FR-016).

- Reassignment rules - who may reassign an already-owned request (affects FR-011).

- Reporting export - decide whether reporting is view-only or exportable; export may be Could/deferred (affects FR-018).

- Sponsor access - confirm whether the sponsor gets a dedicated summary view or consumes the management reporting (affects FR-023).

- RBAC role definitions - the exact permission set per role is finalised with the authentication/authorisation decision in M2 (affects FR-020 and all access-control ACs).

# CivicConnect: Requirements Traceability Matrix (RTM)

| ID | Source | Requirement | Acceptance Criteria | Priority | Status |
| --- | --- | --- | --- | --- | --- |
| FR-001 | ST-1 | Submit a new service request with the information needed to action it. | AC-001.1; AC-001.2 | Must | Baseline candidate |
| FR-002 | ST-1, ST-3 | Categorise the request from a controlled category list (not free text). | AC-002.1; AC-002.2 | Must | Baseline candidate |
| FR-003 | ST-1 | View the current status of a submitted request. | AC-003.1; AC-003.2 | Must | Baseline candidate |
| FR-004 | ST-1 | View a history/list of own previously submitted requests. | AC-004.1; AC-004.2 | Must | Baseline candidate |
| FR-005 | ST-1 | Search/filter own request history. | AC-005.1 | Should | Baseline candidate |
| FR-006 | ST-1, ST-2 | Attach supporting information to a request (e.g. a photo). | AC-006.1 | Could | Candidate may defer |
| FR-007 | ST-1 | Receive feedback when a request is accepted, rejected, updated or completed. | AC-007.1; AC-007.2 | Must | Baseline candidate |
| FR-008 | ST-2 | View the service requests relevant to authorised staff (staff queue). | AC-008.1; AC-008.2 | Must | Baseline candidate |
| FR-009 | ST-2 | Search, filter or sort requests using useful criteria. | AC-009.1; AC-009.2 | Must | Baseline candidate |
| FR-010 | ST-2 | View the full details of a request. | AC-010.1 | Must | Baseline candidate |
| FR-011 | ST-2 | Assign or accept responsibility for a request. | AC-011.1; AC-011.2 | Must | Baseline candidate |
| FR-012 | ST-2 | Update a request's status through controlled transitions. | AC-012.1; AC-012.2 | Must | Baseline candidate |
| FR-013 | ST-2 | Record actions, comments or resolution information on a request. | AC-013.1 | Must | Baseline candidate |
| FR-014 | ST-2 | Resolve or close requests where authorised. | AC-014.1; AC-014.2 | Must | Baseline candidate |
| FR-015 | ST-3 | View useful service-activity information (oversight overview). | AC-015.1 | Must | Baseline candidate |
| FR-016 | ST-3 | Identify open, overdue, resolved and closed requests. | AC-016.1; AC-016.2 | Must | Baseline candidate |
| FR-017 | ST-3 | View request information by category/status (or another justified dimension). | AC-017.1 | Must | Baseline candidate |
| FR-018 | ST-3 | Access enough information to support accountability and service-performance analysis. | AC-018.1; AC-018.2 | Should | Baseline candidate |
| FR-019 | ST-4 | Manage user accounts. | AC-019.1 | Must | Baseline candidate |
| FR-020 | ST-4 | Manage roles and permissions (RBAC). | AC-020.1; AC-020.2 | Must | Baseline candidate |
| FR-021 | ST-4 | Maintain the controlled category list. | AC-021.1 | Must | Baseline candidate |
| FR-022 | ST-4 | Access an audit trail of key controlled actions. | AC-022.1 | Should | Baseline candidate |
| FR-023 | ST-5 | Access high-level service-performance and accountability reporting. | AC-023.1 | Should | Baseline candidate |
| NFR-001 | ST-1 | Usability: first-time requester submits without training in ≤ 5 steps and ≤ 5 min. | Submission completes in ≤ 5 steps (enter info → select category → complete required fields → submit → confirmation) and ≤ 5 min, verified in usability testing. | Should | Baseline candidate |
| NFR-002 | ST-1 | Feedback timeliness: status/feedback visible within Z sec of a staff change. | Feedback is visible to the requester ≤ 15 s after a staff status change | Should | Baseline candidate |
| NFR-003 | ST-1 | Privacy: a requester can never view another requester's request. | A requester cannot access another requester's request (access-control test; supports AC-004.2). | Must | Baseline candidate |
| NFR-004 | ST-2, ST-3 | Performance: staff queue and oversight views load quickly under load. | ≤ 3 s for 1,000 requests (confirm target) | Should | Candidate |
| NFR-005 | ST-2 | Concurrency & integrity: no double-ownership or lost updates. | No two owners; atomic transitions (supports FR-011/012) | Must | Candidate |
| NFR-006 | ST-4 | Security / RBAC: every action authorised by role. | Unauthorised access denied (supports FR-008/014/020) | Must | Candidate |
| NFR-007 | ST-4 | Auditability: key actions recorded and tamper-evident. | Actor + timestamp, not silently altered (supports FR-013/022) | Must | Candidate |
| NFR-008 | ST-3, ST-5 | Reporting accuracy: reports reconcile with the underlying records. | No discrepancy between report and data | Should | Candidate |
| NFR-009 | ST-5 | Cost sustainability: run within free/low-cost tiers where practical. | Runs within free/low-cost tiers; cost documented | Should | Candidate |

## Legend:

Chain (target by M4): Stakeholder/Source - Requirement - Acceptance Criteria - Design/Architecture - Issue/PR - Implementation - Test - Acceptance/Release Evidence

Rest of the columns will be completed as the evidence is produced during the project lifecycle

Source IDs: ST-1 Requester, ST-2 Service Staff, ST-3 Management, ST-4 Administrator, ST-5 Sponsor

Priority (MoSCoW): Must = required for baseline, Should = important/not vital, Could = desirable, Won't = out of scope this release

Status: Baseline candidate = proposed for M1 sign-off, Baselined = approved & under change control, Candidate/may defer = can be decided on later as more evidence is produced or could be removed all together.

# Technical Constraints and Assumptions

The initial technical approach must remain achievable within the project schedule and available team resources. Technology choices should be compatible with the team's existing development environment and skills to limit unnecessary learning overhead.

The application should separate the user interface, backend/API, and data persistence responsibilities. The backend should provide validation, business logic and controlled access to CivicConnect data.

Authentication and detailed authorisation remain open items for M2. The architecture should nevertheless account for the requirement that requesters cannot access another requester's information.

## Initial Architecture Strategy

The initial architecture will use a backend/API layer between the user interface and data persistence. This provides a central location for validation, business rules, and access control while keeping presentation and data responsibilities separated.

The architecture is directional at M1. Backend framework, database technology, API style, authentication and deployment decisions will be confirmed during M2 following further analysis.

## Engineering Decision Log

| ID | Decision | Reason | Status |
| --- | --- | --- | --- |
| D-001 | Separate the user interface, backend/API, and data persistence layers. | Supports maintainability and separation of responsibilities. | Initial |
| D-002 | Use a central backend/API layer for application operations. | Provides a consistent location for validation, business rules and access control. | Initial |
| D-003 | Defer final backend framework and database selection to M2 | These choices require further technical evaluation. | Open |
| D-004 | Treat authentication and authorisation as M2 decisions. | The authentication model is currently an open requirement. | Open |

## Technical Constraints

| Constraint | Consideration |
| --- | --- |
| Schedule | Technology should be practical to implement within the project milestones. |
| Stack compatibility | Selected technologies must integrate with the teams planned application stack. |
| Learning curve | Existing team knowledge should be considered to reduce implementation risk. |

# Risk

| Risk ID | Description & Cause | Probability | Impact | Exposure / Priority | Mitigation Strategy | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ## RSK-001 | Unfamiliarity with the technology stack selected: The framework and database must be selected under tight schedule constraints | Medium | High | High | Conduct small technical Proof-of-Concept spikes during M1 and M2 before committing | All team members | ☒Open ☐Mitigated ☐Realised |
| ## RSK-002 | Merge Conflicts & Baseline Desynchronisation: Multiple members editing shared documents or code simultaneously without coordination | High | Medium | High | Enforce strict 24-hour pull request reviews, modularise document sections by author, and mandate two peer approvals on GitHub before merging. | All team members | ☐Open ☒Mitigated ☐Realised |
| ## RSK-003 | Scope Creep vs. Fixed Delivery Schedule: Attempting to build overly complex custom features beyond the minimum capabilities | Medium | High | High | Strictly baseline core requirements in M1 and enforce formal Change Request & Impact Analysis procedures for any requested scope additions. | All team members | ☒Open ☐Mitigated ☐Realised |
| ## RSK-004 | Unverified AI Code/Content Generation: AI generates subtle logical flaws, non-functional code, or incorrect architectural assumptions | Medium | High | High | Mandate independent human verification for every AI output and log all prompts, reviews, and decisions in the AI Usage Register. | All team members | ☐Open ☒Mitigated ☐Realised |
| ## RSK-005 | Exposure of Secrets or Credentials: API keys, database connection strings, or passwords accidentally committed to the public GitHub repository. | Low | High | Medium | Configure .gitignore from day one, use environment variables, and run automated secret-scanning pre-commit checks. | All team members | ☐Open ☒Mitigated ☐Realised |
| ## RSK-006 | Inconsistent Environment: Code runs correctly on a developer's local machine but fails in Staging or Production environments due to configuration drift. | Medium | High | High | Containerise application dependencies using Docker or maintain strict environment configuration files early in M2/M3. | All team members | ☒Open ☐Mitigated ☐Realised |

# Baseline Sign-Off

| Project | CivicConnect |
| --- | --- |
| Baseline Type | Milestone 1 |
| Version | v1.5 |
| Date | 09/09/2026 |
| Scope Reviewed | Yes |
| Requirements / Traceabilities checked | Yes |
| Risk Review Completed | Yes |
| Repository / Governance controls checked | Yes |
| Outcome | Accepted |

# References

Gong, Y. Y. J. a. S. X., 2020. Towards a comprehensive understanding of digital transformation in government: Analysis of flexibility and enterprise architecture.. Government information quarterly, 37(3), p. 101487.

Mergel, I. E. N. a. H. N., 2019. Defining digital transformation: Results from expert interviews.. Government information quarterly, 36(4), p. 1101385.