Risk Register

SEN381

GERALD ENRIGHT 577830 | KELETSO MAROTA 601632 | MOGAU MALOPE 600192

2026

Table of Contents

Risks	2

RSK-001	2

RSK-002	2

RSK-003	2

RSK-004	3

RSK-005	3

RSK-006	3

References	5

# Riskss

| Risk ID | Description & Cause | Probability | Impact | Exposure / Priority | Mitigation Strategy | Owner | Status |
| --- | --- | --- | --- | --- | --- | --- | --- |
| ## RSK-001 | Unfamiliarity with the technology stack selected: The framework and database must be selected under tight schedule constraints | Medium | High | High | Conduct small technical Proof-of-Concept spikes during M1 and M2 before committing | All team members | ☒Open ☐Mitigated ☐Realised |
| ## RSK-002 | Merge Conflicts & Baseline Desynchronisation: Multiple members editing shared documents or code simultaneously without coordination | High | Medium | High | Enforce strict 24-hour pull request reviews, modularise document sections by author, and mandate two peer approvals on GitHub before merging. | All team members | ☐Open ☒Mitigated ☐Realised |
| ## RSK-003 | Scope Creep vs. Fixed Delivery Schedule: Attempting to build overly complex custom features beyond the minimum capabilities | Medium | High | High | Strictly baseline core requirements in M1 and enforce formal Change Request & Impact Analysis procedures for any requested scope additions. | All team members | ☒Open ☐Mitigated ☐Realised |
| ## RSK-004 | Unverified AI Code/Content Generation: AI generates subtle logical flaws, non-functional code, or incorrect architectural assumptions | Medium | High | High | Mandate independent human verification for every AI output and log all prompts, reviews, and decisions in the AI Usage Register. | All team members | ☐Open ☒Mitigated ☐Realised |
| ## RSK-005 | Exposure of Secrets or Credentials: API keys, database connection strings, or passwords accidentally committed to the public GitHub repository. | Low | High | Medium | Configure .gitignore from day one, use environment variables, and run automated secret-scanning pre-commit checks. | All team members | ☐Open ☒Mitigated ☐Realised |
| ## RSK-006 | Inconsistent Environment: Code runs correctly on a developer's local machine but fails in Staging or Production environments due to configuration drift. | Medium | High | High | Containerise application dependencies using Docker or maintain strict environment configuration files early in M2/M3. | All team members | ☒Open ☐Mitigated ☐Realised |

# References

There are no sources in the current document.